|  | IBM Confidential IBM Consulting FutureNow Center, Philippines # Change Management # Policy and Requirements Version: 4.0 Status: Approved The official version of this document is stored in Cobee Lite. Any hard copy versions of this document are for REFERENCE ONLY. Users of this document are personally responsible for using official version, and for verifying that any copies are complete and of the official version. NOTE: No IBM or Client Personal Information/Sensitive PersonaI Information should be included in this document. |
| --- | --- |

Table of Contents

1	Document Information	3

1.1	About this Document	3

1.2	Scope and Applicability	3

1.3	Revision/Approval History	3

1.4	References	5

ISO 9001:2015 Guidance, Section 8.5.6 Control of changes:	5

https://w3.ibm.com/w3publisher/ibm-iso-certifications/iso-90012015-guidance	5

Job-Aid on Extracting Report from MDC Percolator:	5

https://prod.cobee-ibm.com/new/timeline?pjid=900&tid=83836	5

MDC Percolator:	5

https://percolator.gps.ihost.com/perc4mdc/default.php	5

1.5	Distribution	5

1.6	Document Control Information	5

2	Introduction	5

2.1	Introduction to the Change Management Process	5

3	Workscope Changes	5

3.1	Major Changes	6

3.2	Minor Changes	6

4	Requirements	6

5	Change Management Tool	6

5.1	Change Management Tool Workflow	7

6	Roles and Responsibilities	9

7	Measurement	9

7.1	RISC Scorecard	9

7.2	KCO 716 – Change Management	9

8	Definitions	10

# Document Information

## About this Document

The purpose of this document is to define the Change Management Policy and Requirements of IBM Consulting, FNC Philippines. The Change Management System defines the proper handling of contract changes, and IBM-initiated process changes.

## Scope and Applicability

This policy applies to all entities within the scope of IBM Consulting, FNC Philippines – IBM Global and ISO 9001:2015 Standards and KCO 716: Work Scope and Process Changes.

## Revision/Approval History

Revision History from version 1 to 10 already redacted from previous document repository tool (QMX).

| Version Number | Effective Date | Summary of Changes | Author (Name and Role) | Approver (Name and Role) |
| --- | --- | --- | --- | --- |
| 4.0 | 4-Aug-2026 | Minor changes: - Updated the template’s sections to standardize across all policy documents. | Michaella Gail Santiago Quality Process Lead | Oz Rancudo BCP & QMS Leader |
| 3.0 | 11-Jun-2026 | Minor changes: Moved to the updated FNC Template - Replaced CIC terminologies to FNC | Michaella Gail Santiago Quality Process Lead | Oz Rancudo BCP & QMS Leader |
| 2.0 | 23-Jun-2025 | - Updated the version number to match Cobee Lite's version number of the Narrative. Minor change: added link to MDC Percolator under References. | Michaella Gail Santiago Quality Process Lead | Oz Rancudo BCP & QMS Leader |
| 16 | 2-Jul-2024 | Minor changes: Updated link to job-aid on how to extract report from MDC Percolator (from QMX to Cobee Lite) Replaced "T&E" to "TT" (tower name change) | Michaella Gail Santiago Quality Process Lead | Oz Rancudo BCP & QMS Leader |
| 15 | 1-Apr-2024 | Minor changes: Updated Section 5.1 RISC Scorecard, retained only: DOU/MOR/PCR Document Submission (Timeliness) and Work@risk approval per Business Controls Team Updated attribute 716e, 716f, 716g Added attribute 716h | Michaella Gail Santiago Quality Process Lead | Oz Rancudo BCP & QMS Leader |
| 14 | 26-Apr-2023 | Minor change: Updated Section 5.1 RISC Scorecard - Added Contract Termination KCO 726 | Michaella Gail Santiago Quality Process Lead | Oz Rancudo BCP & QMS Leader |
| 13 | 1-Apr-2022 | Minor Change: Updated RISC Measurement and KCO 716 section per annual update from Business Controls Team | Michaella Gail Santiago Quality Process Lead | Oz Rancudo BCP & QMS Leader |
| 12 | 22-Dec-2021 | Reviewed with no changes | Michaella Gail Santiago Quality Process Lead | Oz Rancudo BCP & QMS Leader |
| 11 | 13-Jan-2021 | Minor Change: Updated Section 5.2 KCO 716 Control Objective and Attributes based from current KCO Testing Template Renamed Section 6.0 from Percolator to MDC Percolator Updated Section 7.0 Implementation to include new fields in MDC Percolator | Michaella Gail Santiago Quality Process Lead | Oz Rancudo BCP & QMS Leader |
| 2.0 | 23-Jun-2025 | Updated the version number to match Cobee Lite's version number of the Narrative. Minor change: added link to MDC Percolator under References. | Michaella Gail Santiago Quality Process Lead | Oz Randcudo BCP & QMS Leader |
| 16 | 2-Jul-2024 | Minor changes: Updated link to job-aid on how to extract report from MDC Percolator (from QMX to Cobee Lite) Replaced "T&E" to "TT" (tower name change) | Michaella Gail Santiago Quality Process Lead | Oz Rancudo BCP & QMS Leader |
| 15 | 1-Apr-2024 | Minor changes: Updated Section 5.1 RISC Scorecard, retained only: DOU/MOR/PCR Document Submission (Timeliness) and Work@risk approval per Business Controls Team Updated attribute 716e, 716f, 716g Added attribute 716h | Michaella Gail Santiago Quality Process Lead | Oz Rancudo BCP & QMS Leader |

## References

## ISO 9001:2015 Guidance, Section 8.5.6 Control of changes:

## https://w3.ibm.com/w3publisher/ibm-iso-certifications/iso-90012015-guidance

## Job-Aid on Extracting Report from MDC Percolator:

## https://prod.cobee-ibm.com/new/timeline?pjid=900&tid=83836

## MDC Percolator:

## https://percolator.gps.ihost.com/perc4mdc/default.php

## Distribution

This document is available in the Cobee Lite tool. Employees can access the official version on the QMS Publisher page.

## Document Control Information

At the end of this document is a labeled box indicating the end of text.

END OF DOCUMENT. IBM FNC PH – Change Management Policy and Requirements Version 4.0

# Introduction

## Introduction to the Change Management Process

The Change Management Process establishes the requirements for identifying, evaluating, documenting, approving, and implementing work scope and process changes within IBM CIC Philippines. The process is intended to ensure that changes are properly assessed for business, contractual, operational, and compliance impacts prior to implementation, thereby minimizing risk and supporting adherence to Quality Management System (QMS), ISO 9001:2015, and KCO 716 requirements

# Workscope Changes

Any modification to the originally agreed scope of work is considered a work scope change, such as adding, removing, or changing tasks, deliverables, timelines, resources, or requirements.

These changes may be raised by IBM or the client and classified into major or minor change.

## Major Changes

- Change in the existing contract (example: addition/deletion of an existing process).

- Change in Process because of process improvement (example: automation, process re-engineering).

- Work at Risk - Work or process being executed that is not covered by an existing contract, and with no signed PCR.

Examples:

  - Hiring of employees already started without an existing approved contract

  - Employees traveling for KT without approved contract

  - Process executed outside of the contract with impact to cost or revenue baseline

## Minor Changes

- Change in Process Flow (example: change in hyper-link, change in template attachment, correction of text in DTP, etc.).

- Ad hoc Requests (example: one-time request only, non-recurring, and not needed on a regular basis).

# Requirements

The organization shall ensure that changes affecting work scope are identified, documented, reviewed, verified, validated, and controlled prior to implementation, as applicable, and in accordance with established processes and procedures. The potential impact of such changes on constituent parts, related processes, and products already delivered shall be evaluated. Documented information, including change details, approvals, implementation actions, and results of follow-up activities, shall be maintained and retained to avoid the following risks:

- IBM takes the risk of not being paid for work performed.

- There is no protection of our intellectual property and no limitation on our liabilities.

- Potential mismatch of IBM and Customer expectations, leading to disputes and low Customer satisfaction.

Major changes are required to be logged into the center-recommended change management repository which is the MDC Percolator.

# Change Management Tool

MDC Percolator is the center recommended Change Management Tool used in logging work scope changes. It is a one stop web based, simple to use, light weight, quickly shapeable dashboard tool used for recording, controlling, and monitoring changes within IBM FNC Philippines.

## Change Management Tool Workflow

| Phase | Requirements | Approvers |
| --- | --- | --- |
| General Information | • Name of Requestor • Site • Affected Domain • Type of Change • Change Description • Workscope Change/Descope Change • Critical Potential Risk • Mitigating Plan • Expected Revenue of Change Request • Planned Implementation Date • Revised Implementation Date | Not Applicable. Approval will be included in Work at Risk/Implemented Phase. |
| Work at Risk | • Name of DPE/PE • DPE/PE Approval Date • Name of Client Services Manager/Operations Manager/its equivalent • Client Services Manager/Operations Manager/its equivalent Approval Date • Name of GEO DPL (for TT Only) • Cluster Leader Approval Date (for TO Only) • Name of Tower Lead • Tower Lead Approval Date • Implementation Date of Work at Risk | • Client Services Manager/Operations Manager/its equivalent • Cluster Leader (for TO Only) • Tower Lead |
| Change Details | Changes with PCR: • PCR Number • Name of Client • Client Approval Date • Name of DPE/PE • DPE/PE Approval Date • DOU Updated • DOU Revised Date Changes without PCR: • Name of DPE/PE • DPE/PE Approval Date | Not Applicable. Approval will be included in Implemented Phase. |
| Implementation | • Actual Implementation Date • SOD Updated • SOD Number • ICAs Updated • Date ICAs Updated • SLAs Updated • Date SLAs Updated • Process Document Updated • Process Docs Approval Date • ERO Evaluation Required? • If ERO Evaluation Required is Yes, Date of Evaluation • GDPR Required? • If GDPR Required is Yes, Date of TOMS Update • Process Document ID • Cascade/Training Completion Date • Name of CSM/Operations Manager/its equivalent • CSM/Operations Manager Approval Date • Name of Cluster Leader (for TO Only) • Cluster Leader Approval Date (for TO Only) • Name of Tower Lead • Tower Lead Approval Date | • Client Services Manager/Operations Manager/its equivalent • Cluster Leader (for TO Only) • Tower Lead |
| On Hold/Withdrawn | • Source of Advice • Date On Hold/Withdrawn • Reason for On Hold/Withdrawn | Approvers are not to be inputted in this section, but should be routed for approval to: • Client Services Manager/Operations Manager/its equivalent • Cluster Leader • Tower Lead |

# Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Client, or IBM/PMO | • Request process changes • Executes PCR review and approval of process changes |
| HR Process Owner/HR Delivery Manager/Team Lead/Operations Lead/its equivalent | • Log change requests in the tool • Routes change requests for approval via the tool |
| Client Services Manager/Operations Manager/its equivalent | • Review and approve change requests in the tool |
| GEO DPL/ Cluster Leader | • Review and approve change requests in the tool |
| Tower Lead | • Review and approve change requests in the tool |

# Measurement

## RISC Scorecard

## KCO 716 – Change Management

### KCO 716 Control Objective

- Ensure delivery work scope and process changes are properly logged, tracked, approved prior to implementation in accordance with the change management process and/or the local work scope changes process.

- Ensure that changes impacting MOR requirements/current status led to updating the MOR to reflect the changes.

- Ensure ICAs are updated, if impacted by the change, as well as ensuring that Delivery Process Documentation, SODs, CPs are in place prior to implementing the change.

- Ensure that ERO and DPRC requirements are properly assessed and adhered to.

### KCO 716 Attributes

716a. Logged and tracked

716b. Approved

716c. Validate DOU/Matrix of responsibilities and ICAs Exist

716d. Validate Delivery Process Documentation

716e. Export Regulations requirements

716f. Data Protection Regulation applicability and subsequent actions required per the applicability agreement.

716g. Unplanned contract termination

716h. At year end, if there were no work scope and process changes executed, then enter 1 sample at the end of the year with no defect that demonstrates this.

# Definitions

| Term | Definition |
| --- | --- |
| CP | Control Point |
| DOU | Document of Understanding |
| DTP | Desktop Process/Procedure |
| ICA | Inter-company Agreement |
| KCO | Key Control Objective |
| KT | Knowledge Transfer |
| PCR | Process Change Request |
| SOD | Separation of Duties |

END OF DOCUMENT. IBM FNC PH – Change Management Policy and Requirements Version 4.0